Sprint:
A Sprint is a fixed time period during which the team completes a defined set of tasks.

Epic:
An Epic is a large feature or module that cannot be completed in a single sprint and is divided into smaller user stories.

Story:
A Story is a small, implementable task that contributes to completing an Epic.

Story Point:
A Story Point represents the relative effort required to complete a story (complexity + time + uncertainty).
Scale used: 1, 2, 3, 5

Effort Levels:
• 1 → Very Easy
• 2 → Normal
• 3 → Moderate
• 5 → Difficult

### Sprint 1

System Setup & Data Layer (Epic 1)
• Database Creation (USN-1) → 2
• Table Schema Definition (USN-2) → 1
• Sample Data Insertion (USN-3) → 2

LLM Integration (Epic 2)
• Gemini API Configuration (USN-4) → 3
• Prompt Engineering for SQL Generation (USN-5) → 3
• Response Handling Logic (USN-6) → 2

Total Story Points in Sprint 1
= 2 + 1 + 2 + 3 + 3 + 2
= 13

### Sprint 2

SQL Generation Engine (Epic 3)
• Natural Language Input Processing (USN-7) → 2
• SQL Query Generation via Gemini (USN-8) → 5
• SQL Validation & Cleanup (USN-9) → 3

Application Interface (Epic 4)
• Streamlit UI Development (USN-10) → 3
• Query Display & Formatting (USN-11) → 1
• Error Handling & Messages (USN-12) → 2

Total Story Points in Sprint 2
= 2 + 5 + 3 + 3 + 1 + 2
= 16

### Total Story Points

Sprint 1 = 13
Sprint 2 = 16

Total Story Points = 13 + 16 = 29

### Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 29 / 2
Velocity = 14.5 ≈ 15 Story Points per Sprint

Final Statement:
Your team’s estimated velocity is ~15 Story Points per Sprint, indicating the team’s sustainable delivery capacity for this project.