Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS87048 |
| Project Name | Intelligent SQL Querying with LLMs Using Gemini |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Database Setup | USN-1 | As a developer, I can create the SQLite database for storing student data | 2 | High | Team |
| Sprint-1 | Database Setup | USN-2 | As a developer, I can design the STUDENTS table schema | 1 | High | Team |
| Sprint-2 | Database Setup | USN-3 | As a developer, I can insert sample records into the database | 2 | High | Team |
| Sprint-1 | Gemini Integration | USN-4 | As a developer, I can configure the Gemini API key and environment | 3 | High | Team |
| Sprint-1 | Gemini Integration | USN-5 | As a developer, I can design a prompt for SQL generation | 3 | High | Team |
| Sprint-2 | SQL Generation | USN-6 | As a user, I can enter a question in natural language | 2 | High | Team |
| Sprint-2 | SQL Generation | USN-7 | As a system, I can generate SQL queries using Gemini | 5 | High | Team |
| Sprint-2 | SQL Execution | USN-8 | As a system, I can execute generated SQL on SQLite database | 3 | High | Team |
| Sprint-2 | User Interface | USN-9 | As a user, I can view the generated SQL query | 1 | Medium | Team |
| Sprint-2 | Error Handling | USN-10 | As a user, I can view the generated SQL query | 2 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 10 Days | 29 Jan2025 | 07 Feb 2025 | 11 | 07 Feb 2025 |
| Sprint-2 | 13 | 10 Days | 8 Feb 2025 | 17 Feb 2025 | 13 | 17 Feb 2025 |

## Velocity

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 11 + 13 = 24
Number of Sprints = 2

Velocity = 24 / 2
Velocity = 12 Story Points per Sprint